## Slide 1
UE22CS320B – Capstone Project Phase – 2
Project Progress Review #2
Project Title : Intelligent Concept Acquisition System - An AI-Driven
Platform for Concept Mastery and Personalized
Knowledge Enhancement.
Project ID : 170
Project Guide : Prof. Sheela Devi
Project Team : Naveen Radhakrishnan - PES2UG22CS344
        Nitish Kumar - PES2UG22CS374
        Rohit Yakkundi - PES2UG23CS819
        Sharan Surpur - PES2UG23CS821

## Slide 2
Expected Deliverables
System Workflow
User login and document upload (PDFs, notes)
AI processes content to extract key concepts
MCQ-based assessment generated dynamically
AI evaluates responses and identifies weak areas
Iterative learning through syllabus planning and scheduled classes

## Slide 3
Expected Deliverables
Modules Implemented
Data Processing
  PDF and text extraction (Implemented in pdf_processing.py)
  Concept identification (concept_extraction.py)
Question Generation
  AI-based MCQ creation (mcq_generator.py)
  Adaptive difficulty adjustment based on performance
User Interface
  User Interface(app.py)

## Slide 4
Expected Deliverables
Team Member | Tasks/Modules Assigned | Development (Lines of Code)
Rohit Yakkundi | Module 1 - User interaction portal and communication flow | 620
Naveen Radhakrishnan | Module 4 - Assessment evaluation and adaptation | 650
Sharan Surpur | Module 3 - MCQ Generation | 700
Nitish Kumar | Module 2 - Text extraction and concept identification | 800

## Slide 5
Expected Deliverables
Tools & Technologies Used
Programming Languages: Python
Frameworks & Libraries: OpenAI API, PyMuPDF, NLTK
APIs & Models: OpenAI GPT, Hugging Face Transformers
Development Tools: VS Code, Replit
Licensing: Open-Source tools used for implementation

## Slide 6
Expected Deliverables
Progress So Far
Successfully implemented document processing
MCQ generation pipeline working
UI prototype created for content upload and test taking
Next Steps
Enhance evaluation by implementing deeper analysis on incorrect answers
Develop AI-driven syllabus planning based on weak areas
Integrate Question regeneration based upon the student’s performance

## Slide 7
References
Provide references pertaining to your research according to IEEE format.
Example:
G. Eason, B. Noble, and I. N. Sneddon, “On certain integrals of Lipschitz-Hankel type involving products of Bessel functions,” Phil. Trans. Roy. Soc. London, vol. A247, pp. 529–551, April 1955. (references)

## Slide 8
Thank You